## Slide 1: Building & Property Meeting
2020 01 13

## Slide 2: Funds Update
As of 2020 01 13

## Slide 3: General Fund

## Slide 4: Capital Projects Fund

## Slide 5: MR Bond Fund

## Slide 6: Summer 2020 Project Estimates
Interactive TV retrofit to HS/MS $1,116,500
  Hardware
  Installation
Fiber WAN (via Erate) $500,000 tbd
Move Tech Dept from MS 520 to Warehouse $19,000
DAO Fix
HS Commons LED Lighting $50,000
Total $1,685,500
Note: Erate should pay ~60% of the Fiber WAN

## Slide 7: Interactive Panel Bid Process High School & Middle School
RFP released December 20
Vendor demonstrations and presentations – January 23
  Smart, Promethean, ViewSonic, NEC invited
Proposals due January 31
Vendors will be scored on:
  Meeting the general specifications outlined in the RFP
  Demonstrated ability of the vendor to provide products and services in the timeline
  Product Pricing
  Adequacy and completeness of the plan offered for the scope of services requested

## Slide 8: Middle School Protype
Consideration was given to:
Removal of center whiteboard in the middle school
Full removal of whiteboard in the high school and redoing the wall with the TV and two new whiteboards as was done in the elementary buildings
OR…
Using an over/under wall mount for the TV
Notes: T

## Slide 9: Over Under Wall Mount
Mounts over existing structure
Some exceptions
Provides future flexibility
TV will cover most of mount; but, it won’t look as integrated at Elems

## Slide 10: Interactive Panel Install Options Pricing

## Slide 11: Fiber eRate Update
470 Bid posted on E-Rate and district web sites
Obligatory newspaper ads published
Pre-bid meeting held January 8
  One contractor attended – Celerity
  Celerity contacted the district after the meeting and indicated they will submit a bid
Bids due no later than Feb 5, 1 PM
PP&L Pole attachment agreement under negotiation
Next update March 2 Board Meeting

## Slide 12: Move Tech Dept
Proposal to Restore MS 520 to educational space
Requires Tech Dept to move device storage, maintenance & deployment prep area out of 520
Move to warehouse area (old golf room)
Space Requirements
  Workspace for 3 technicians
  Storage for spare parts and spare computers
  Staging area for device inventory during imaging projects
  Device imaging area for 12 to 20 devices
  Electronics graveyard
Estimated cost of $17,000 for walls, suspended ceiling plus flooring ($19,000 total)

## Slide 13: Tech Dept Move
Notes: Needs:
Work space for 2 technicians
Storage for spare parts and spare computers for every device model
Staging area for device inventory during imaging projects
Device imaging area for 12 to 20 devices
Electronics graveyard

## Slide 14: DAO Fix Planetarium

## Slide 15: DAO Fix Basement
10,724 SF
Est for Planetarium & Basement Fix = $130,000

## Slide 16: HS Commons LED Lighting
$ 47,261.27

## Slide 17: Budget 21 Update

## Slide 18: Budget 21 Assessed Value
2019 Assessed Value = $1,752,507,100

## Slide 19: Budget 21 Projection Update

## Slide 20: Questions?